Case Study Question: Boeing 737 MAX Risk Management

Boeing, a leading aerospace manufacturer, launched the 737 MAX aircraft to compete with rival Airbus. Soon after the launch, two fatal crashes occurred in 2018 and 2019, involving the MCAS (Maneuvering Characteristics Augmentation System) software. Investigations revealed that design flaws, insufficient pilot training, and gaps in risk assessment contributed to the incidents. The crashes resulted in worldwide grounding of the 737 MAX, financial losses, reputational damage, and intense regulatory scrutiny.

Tasks:

- Risk Identification:

Identify at least five potential risks Boeing should have recognised before the 737 MAX launch. Consider operational, technical, financial, regulatory, and reputational risks.

- Risk Assessment:

- Analyze the probability and impact of each identified risk.

- Discuss how Boeing’s initial risk assessment underestimated certain risks and the consequences of this underestimation.

- Risk Mitigation and Response:

- Explain the corrective actions Boeing took after the crashes.

- Evaluate the effectiveness of these actions in managing both immediate and long-term risks.

- Lessons Learned:

- Based on this case, discuss three key lessons in risk management that can be applied to high-stakes industries like aerospace.

- Critical Thinking:

- If you were part of Boeing’s risk management team before the launch, propose additional measures or strategies that could have prevented the crisis.

Deliverable:
Prepare a detailed report analysing Boeing’s risk management practices, including a risk register with probability, impact, and mitigation strategies for each identified risk.

Cybersecurity Case Study Report:

Risk Management Analysis: Boeing 737 MAX
Analyst: David Akinlalu | Cybersecurity Analyst

Project Overview

This case study analyses the risk management failures and corrective actions during the Boeing 737 MAX crisis. Although originating in aviation, the lessons and frameworks apply to cybersecurity risk assessment, incident response, and organisational governance.

Objective:

- Evaluate risk identification, assessment, and mitigation strategies

- Apply a structured approach to understanding technical, human, financial, regulatory, and reputational risks

- Demonstrate transferable risk management skills relevant to cybersecurity

1. Risk Identification

Categories and Specific Risks:

| Category | Specific Risk |
| --- | --- |
| Technical/Operational | MCAS software malfunction causing unintended nose-down movement |
| Human Factors | Insufficient pilot training on MCAS |
| Financial | Grounding costs, lawsuits, and compensation claims |
| Regulatory | FAA and global authority scrutiny; certification delays |
| Reputational | Loss of public trust, brand damage |

Cybersecurity Relevance: Identifying technical and human factors risks is directly analogous to threat modelling in cybersecurity systems.

2. Risk Assessment

| Risk | Probability | Impact | Analysis |
| --- | --- | --- | --- |
| MCAS software malfunction | Medium | High | Insufficient testing and redundancy |
| Insufficient pilot training | Medium | High | Lack of user awareness increases operational risk |
| Financial loss | Medium | High | Legal and operational costs amplified |
| Regulatory scrutiny | Medium | High | Compliance failures can delay approvals and increase penalties |
| Reputational damage | Medium | High | Trust and public perception compromised |

Insight: High-impact, low-probability events require robust monitoring—similar to zero-day vulnerabilities in cybersecurity.

3. Risk Mitigation and Response

Immediate Actions:

- Global grounding of 737 MAX fleet.

- Suspension of aircraft deliveries

Corrective Measures:

- Redesigned MCAS with redundancy and safety limits.

- Mandatory pilot simulation training

- Strengthened internal quality and safety protocols

- Transparent communication with regulators

Cybersecurity Parallel: Incident containment, patching vulnerabilities, user training, and transparent stakeholder communication mirror cybersecurity incident response.

4. Lessons Learned

- Holistic Risk Assessment: Evaluate both probability and impact across technical, financial, and reputational domains.

- Transparency & Communication: Timely reporting prevents escalation.

- Continuous Monitoring: Rapid feedback loops are essential.

- Proactive Regulatory Engagement: Early compliance prevents operational disruption

Cybersecurity Relevance: These lessons translate to proactive threat monitoring, incident response planning, and stakeholder communication.

5. Recommended Preventive Measures

- Conduct rigorous software testing under extreme scenarios.

- Mandatory user/system operator simulation training.

- Independent third-party audits for safety-critical systems.

- Dynamic risk register updated with real-time operational data.

- Robust crisis communication strategy.

Cybersecurity Parallel: Risk mitigation in software development, penetration testing, and security audits.

6. Professional Risk Register Example

| Risk | Probability | Impact | Mitigation Strategy | Status |
| --- | --- | --- | --- | --- |
| MCAS software malfunction | Medium → Low | High | Software redesign, redundant sensors | Resolved |
| Pilot error | Medium → Low | High | Training, updated manuals | Resolved |
| Financial loss | High | High | Insurance, legal settlements | Mitigated |
| Regulatory action | Medium → Low | High | Proactive collaboration, reporting | Mitigated |
| Reputational damage | High | High | Public engagement, safety campaigns | Ongoing |

7. Portfolio Takeaways

- Demonstrates structured risk management, critical for high-stakes environments

- Highlights the importance of proactive monitoring, user training, and transparency

- Shows the application of operational risk analysis frameworks to cybersecurity

Presented by:
David Akinlalu
Cybersecurity Analyst